**Project Status Report**

**CU Psychology Mobile App for Face Training**

**As Of: <1.31.2021>**

**Project Status Summary**  Percent Complete: 25%

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Scope | Schedule | Cost | Risks | Quality |

Schedule: The project is currently on time and we have now completed and reviewed our Project Charter with our sponsor. We are now finished with all our deliverables for the semester and have a detailed plan for where we will be going with this project next semester.

Risks: Due to time zone differences meetings are late in the week so this gives us little time if an unexpected problem arises. We are confident that with diligent teamwork a situation like this can be avoided or managed.

# **Work Planned for Last Week**

# **Work Completed Last Week**

1. schedule for next week
2. contact the TA

# **Work Planned For Next Week**

1. contact our sponsor
2. schedule sponsor meeting
3. keep track of everything

# **Open Issues**

● Need to make sense of last year's project so we can build upon it. (In progress)

● Need to finish redesigning the app. (In progress)

● Need to run last semester's iOS app. (In progress)

● Need to run last semester's Android app. (In progress)

● Need to add additional face sets to last semester's database. (In Queue)

# **Deliverables and Milestones**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Milestone | WBS | Planned | Forecasted | Actual | Status |
| prototype | 2.1 | 10.10 | 10.10 | 10.10 | Complete |
| database designing | 2.2 | 11.24 | / | / | Complete |
| Interface changing | 3.1 | NA | / | / | Waiting |
| database building | 4.2 | NA | / | / | Waiting |
| backend coding | 4.3 | NA | / | / | Waiting |
| Mobile App | 5.1 | NA | / | / | Waiting |

# **Open Change Requests**

Didn’t start yet.

|  |  |  |  |
| --- | --- | --- | --- |
| Change Request Name | Change Request Number | Request Date | Current Status |
| NA | NA | NA | NA |
| NA | NA | NA | NA |

**Key Performance Indicators (KPI's)**

**Schedule** - Project is On Schedule

Schedule Variance (SV): +/- 0 days

**Cost** - Project is On Budget

Cost Variance (CV): ($0.00)