**Project Status Report**

**CU Psychology Mobile App for Face Training**

**As Of: <2.14.2021>**

**Project Status Summary**  Percent Complete: 45%

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Scope | Schedule | Cost | Risks | Quality |

Schedule: The project is currently on time and we have now completed and reviewed our Project Charter with our sponsor. We are now finished with all our deliverables for the semester and have a detailed plan for where we will be going with this project next semester.

Risks: Due to time zone differences meetings are late in the week so this gives us little time if an unexpected problem arises. We are confident that with diligent teamwork a situation like this can be avoided or managed.

# **Work Planned for Last Week**

1. contact our sponsor
2. schedule sponsor meeting
3. Begin adding faces
4. Structure the front end for more face options
5. Begin work to move the forced choice to the end of the daily assessment.

# **Work Completed Last Week**

1. Contact our sponsor
2. Schedule sponsor meeting
3. Begin adding faces
4. Structure the front end for more face options
5. Begin work to move the forced choice to the end of the daily assessment.

# **Work Planned For Next Week**

1. Schedule TA meeting
2. Continue work on adding faces
3. Continue structuring the front end for more face options
4. Continue work to move the forced choice to the end of the daily assessment.

# **Open Issues**

● Need to make sense of last year's project so we can build upon it. (In progress)

● Need to begin assigning work to individuals in each of the teams.

# **Deliverables and Milestones**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Milestone | WBS | Planned | Forecasted | Actual | Status |
| prototype | 2.1 | 10.10 | 10.10 | 10.10 | Complete |
| database designing | 2.2 | 11.24 | / | / | Complete |
| Interface changing | 3.1 | NA | / | / | Waiting |
| database building | 4.2 | NA | / | / | Waiting |
| backend coding | 4.3 | NA | / | / | Waiting |
| Mobile App | 5.1 | NA | / | / | Waiting |

# **Open Change Requests**

|  |  |  |  |
| --- | --- | --- | --- |
| Change Request Name | Change Request Number | Request Date | Current Status |
| NA | NA | NA | NA |
| NA | NA | NA | NA |

**Key Performance Indicators (KPI's)**

**Schedule** - Project is On Schedule

Schedule Variance (SV): +/- 0 days

**Cost** - Project is On Budget

Cost Variance (CV): ($0.00)