**Project Status Report**

**CU Psychology Mobile App for Face Training**

**As Of: <3.7.2021>**

**Project Status Summary**  Percent Complete: 64%

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Scope | Schedule | Cost | Risks | Quality |

Schedule: The project is currently on time and we have now completed and reviewed our Project Charter with our sponsor. We are now finished with all our deliverables for the semester and have a detailed plan for where we will be going with this project next semester.

Risks: Due to time zone differences meetings are late in the week so this gives us little time if an unexpected problem arises. We are confident that with diligent teamwork a situation like this can be avoided or managed.

# **Work Planned for Last Week**

1. TA meeting
2. Continue work on adding faces
3. Continue structuring the front end for more face options
4. Continue work to move the forced choice to the end of the daily assessment.
5. Begin processing faces as required for the apps.
6. Process facial sets
7. Add password recovery before a login

# **Work Completed Last Week**

1. TA meeting
2. Continue work on adding faces
3. Continue structuring the front end for more face options
4. Continue work to move the forced choice to the end of the daily assessment.
5. Begin processing faces as required for the apps.
6. Process facial sets
7. Add password recovery before a login

# **Work Planned for Next Week**

1. Add more face`s to the data base.
2. Continue to expand the front end so that it can give the user option to select face sets.
3. Continue implementing a forgot recover option for users.
4. Continue expanding the backend to accommodate new races and genders.
5. Sponsor meeting
6. Finish Process facial sets

# **Open Issues**

* Removing Same/Different task and add Forced Choice task
* Figure out some issues with database.

# **Deliverables and Milestones**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Milestone | WBS | Planned | Forecasted | Actual | Status |
| prototype | 2.1 | 10.10 | 10.10 | 10.10 | Complete |
| database designing | 2.2 | 11.24 | / | / | Complete |
| Interface changing | 3.1 | NA | / | / | In Progress |
| database building | 4.2 | NA | / | / | In Progress |
| backend coding | 4.3 | NA | / | / | In Progress |
| Mobile App | 5.1 | NA | / | / | In Progress |

# **Open Change Requests**

|  |  |  |  |
| --- | --- | --- | --- |
| Change Request Name | Change Request Number | Request Date | Current Status |
| NA | NA | NA | NA |
| NA | NA | NA | NA |

**Key Performance Indicators (KPI's)**

**Schedule** - Project is On Schedule

Schedule Variance (SV): +/- 0 days

**Cost** - Project is On Budget

Cost Variance (CV): ($0.00)