**Project Status Report**

**CU Psychology Mobile App for Face Training**

**As Of: <11.29.2020>**

**Project Status Summary**  Percent Complete: 25%

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Scope | Schedule | Cost | Risks | Quality |

Schedule: The project is currently on time and we have now completed and reviewed our Project Charter with our sponsor. We are now finished with all our deliverables for the semester and have a detailed plan for where we will be going with this project next semester.

Risks: Due to time zone differences meetings are late in the week so this gives us little time if an unexpected problem arises. We are confident that with diligent teamwork a situation like this can be avoided or managed.

# **Work Planned for Last Week**

1. Project Plan
2. Requirements documentation
3. Secure access to database
4. Go through last semester’s database
5. TA Meeting

# **Work Completed Last Week**

1. Secure access to database
2. Continue reviewing last semester’s database
3. Requirements document
4. TA Meeting

# **Work Planned For Next Week**

1. Collect additional face sets from current face set source.
2. Sponsor Meeting
3. Gather initial steps for return next semester.

# **Open Issues**

● Need to make sense of last year's project so we can build upon it. (In progress)

● Need to finish redesigning the app. (In progress)

● Need to run last semester's iOS app. (In progress)

● Need to run last semester's Android app. (In progress)

● Need to add additional face sets to last semester's database. (In Queue)

# **Deliverables and Milestones**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Milestone | WBS | Planned | Forecasted | Actual | Status |
| prototype | 2.1 | 10.10 | 10.10 | 10.10 | Complete |
| database designing | 2.2 | 11.24 | / | / | Complete |
| Interface changing | 3.1 | NA | / | / | Waiting |
| database building | 4.2 | NA | / | / | Waiting |
| backend coding | 4.3 | NA | / | / | Waiting |
| Mobile App | 5.1 | NA | / | / | Waiting |

# **Open Change Requests**

Didn’t start yet.

|  |  |  |  |
| --- | --- | --- | --- |
| Change Request Name | Change Request Number | Request Date | Current Status |
| NA | NA | NA | NA |
| NA | NA | NA | NA |

**Key Performance Indicators (KPI's)**

**Schedule** - Project is On Schedule

Schedule Variance (SV): +/- 0 days

**Cost** - Project is On Budget

Cost Variance (CV): ($0.00)