**Project Status Report**

**CU Psychology Mobile App for Face Training**

**As Of: <11.8.2020>**

**Project Status Summary**  Percent Complete: 17.5%

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Scope | Schedule | Cost | Risks | Quality |

Schedule: The project is currently ever so slightly behind and we should have the project charter done by next week. We are still in the early stages and have a lot to plan and learn. We have a Sponsor meeting scheduled next week. We have a new prototype and a few last questions to ask before we get the project charter signed.

Risks: Due to time zone differences meetings are late in the week so this gives us little time if an unexpected problem arises. We are confident that with diligent team work a situation like this can be avoided or managed.

# **Work Planned for Last Week**

1. Get IP agreement signed by sponsor
2. Sponsor meeting
3. TA meeting
4. Finish project planning.
5. Start Database Design
6. UI improving
7. Redesign Login and register screen.

# **Work Completed Last Week**

1. Get IP agreement signed by sponsor
2. Sponsor meeting
3. TA meeting
4. Finish project planning
5. Start Database Design
6. UI improving
7. Redesign Login and register screen
8. Start working on the requirements

# **Work Planned For Next Week**

1. Finish the Requirements
2. Sponsor meeting
3. Start making database diagram
4. Contact with last semester’s team to get the database
5. Code examination from last semester’s repo

# **Open Issues**

* Need to make sense of last year's project so we can build upon it. (In progress)
* Need to finish redesigning the app. (In progress)
* Need to run last semester's iOS app. (In progress)
* Need to run last semester's Android app. (In progress)
* Need to familiarize with last semester's database. (In progress)

# **Deliverables and Milestones**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Milestone | WBS | Planned | Forecasted | Actual | Status |
| prototype | 2.1 | 10.10 | 10.10 | 10.10 | On schedule |
| database designing | 2.2 | 11.24 | 11.24 | / | On schedule |
| Interface changing | 3.1 | NA | / | / | Waiting |
| database building | 4.2 | NA | / | / | Waiting |
| backend coding | 4.3 | NA | / | / | Waiting |
| Mobile App | 5.1 | NA | / | / | Waiting |

# **Open Change Requests**

|  |  |  |  |
| --- | --- | --- | --- |
| Change Request Name | Change Request Number | Request Date | Current Status |
| NA | NA | NA | NA |
| NA | NA | NA | NA |

**Key Performance Indicators (KPI's)**

**Schedule** - Project is On Schedule

Schedule Variance (SV): +/- 0 days

**Cost** - Project is On Budget

Cost Variance (CV): ($0.00)